Each team should be writing a brief description summarizing the weekly meeting(s). All groups should hold at least one meeting per week. If only one meeting is held during the week, participation by all team members is expected. Members not able to attend the team meeting should provide current project assigned work status and requisite data prior to the team meeting. The team meeting minutes submitted will be part of the team grade.

Feel free to meet as often as needed, but only one “Weekly Minutes” submission needs to be accomplished per week. Please submit via Blackboard in a **Word** document file.

The format for team minutes:

--------------------------------------------------------------------------------------------------------------------------------------------------------------------------

Fons De Fabis

3/6/2022

Teams

2 Hour

|  |  |  |
| --- | --- | --- |
| Team Members | X = Present | Notes |
| Cody Phillips | X |  |
| Caiden Pyle | X |  |
|  |  |  |
|  |  |  |
|  |  |  |

Progress:

Made progress on developing REST Api end point. Created IEEE report for TPR.

Cody Phillips: Implemented using AlamoFire to send API requests.

Caiden Pyle: Started writing REST endpoint in JavaScript to connect to Google Sheets

Project Tracking (current work): Assignments and activities are to be tracked until completed.

|  |  |  |  |
| --- | --- | --- | --- |
| Team Member | Assignment | Due Date | % Complete |
| Cody Phillips | Api post requests | 3/20/22 | 70% |
| Caiden Pyle | REST Api endpoint | 3/20/22 | 20% |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

Plan (future work):

A brief description of the tasks and activities the team needs to accomplish work over the coming weeks. As team members pick up assignments, move from this table to the tracking table. Consider future work a running task-list with an expected due date for completion.

|  |  |
| --- | --- |
| Assignment | Due Date |
| Implement QR code scan functionality | 3/27/22 |
| Implement retrieving iPhones EID information | 3/37/22 |
| Test applications features | 4/3/22 |
| Final design/layout of application | 4/24/22 |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Issues:

Include a brief description of issues the team has encountered, and potential resolutions for the issues. If the team would like staff to help with the issues, this is the appropriate place to request assistance.

Include the schedule for the next meeting:

Meeting Date & Time: 3/20/2022 1700

Meeting Location: Teams